🏨 Hotel Management System

Team Work Division Plan  ·  Java Swing + SQLite

4 Members  ·  3 User Roles  ·  Figma Design + Java Implementation

# 📊 Team Overview

Each member owns a clear layer of the system. Member 1 builds the entire backend foundation that everyone else depends on. Members 2, 3, and 4 each own one dashboard — they design it in Figma first, then implement it in Java Swing.

| Member | Role | Main Responsibility | Figma Screens |
| --- | --- | --- | --- |
| Member 1 | Backend + DB | Database, Models, DAOs, Config, Schema | 0 (backend only) |
| Member 2 | Admin UI | Admin Dashboard, Rooms, Staff, Customers, Reports | 5 screens |
| Member 3 | Staff & Auth UI | Login screen, Staff Dashboard, Bookings, Check-in/out | 5 screens |
| Member 4 | Customer UI | Customer Dashboard, Browse, Booking, QR Payment, History | 5 screens |

# 🗓️ Suggested Timeline

| Phase | What to do | Who | When |
| --- | --- | --- | --- |
| Phase 1 | Design all Figma screens (Login, all 3 dashboards) | Members 2, 3, 4 | Week 1 |
| Phase 2 | Build DB schema, models, DAOs (SQLite ready) | Member 1 | Week 1-2 |
| Phase 3 | Build services + connect to DAOs | Member 1 + team | Week 2 |
| Phase 4 | Implement UI panels based on Figma designs | Members 2, 3, 4 | Week 3 |
| Phase 5 | Integration, testing, bug fixes | All 4 members | Week 4 |

# 👤 Member 1 — Backend & Database

Member 1 is the foundation of the entire project. No UI code — pure backend. All other members depend on the DAO and Service classes to connect their Swing panels to the database.

| Member 1 Backend Developer Database · Models · DAOs · Services · Config |  |
| --- | --- |
| 📋 Tasks & Responsibilities - Set up SQLite connection (DBConnection singleton) - Create schema.sql with all 6 tables - Write DBInitializer to auto-create tables on startup - Build all 6 Model classes (User, Room, Booking, Payment, Staff, Customer) - Build all 6 DAO classes with full CRUD methods - Build all 5 Service classes with business logic - Build utility helpers: PasswordHasher, DateUtil, ReportExporter - Test database operations independently before handoff 🗃️ Java Files to Build - config/DBConnection.java - config/DBInitializer.java - model/User.java + model/Room.java - model/Booking.java + model/Payment.java - model/Staff.java + model/Customer.java - dao/UserDAO.java + dao/RoomDAO.java - dao/BookingDAO.java + dao/PaymentDAO.java - dao/StaffDAO.java + dao/CustomerDAO.java - service/AuthService.java - service/BookingService.java - service/RoomService.java - service/PaymentService.java - service/ReportService.java - util/PasswordHasher.java - util/DateUtil.java - util/ReportExporter.java - database/schema.sql | 🎨 Figma Screens to Design - No Figma screens — backend only |

# 👤 Member 2 — Admin Dashboard

Member 2 owns everything the hotel owner (Admin) sees. This includes the main overview dashboard with statistics, and all management panels for rooms, staff, customers, and income reports.

| Member 2 Admin UI Developer Admin Role · Room & Staff Management · Reports |  |
| --- | --- |
| 📋 Tasks & Responsibilities - Build AdminDashboard with stats (total rooms, customers, staff, monthly income) - Build ManageRoomsPanel — add/edit/delete rooms, set status - Build ManageStaffPanel — add/remove staff, view assignments - Build ManageCustomersPanel — view customer list, booking history - Build IncomeReportPanel — income by day/month, breakdown by room type - Connect all panels to RoomService, ReportService, BookingService - Integrate with Member 1's DAOs for real data 🗃️ Java Files to Build - ui/admin/AdminDashboard.java - ui/admin/ManageRoomsPanel.java - ui/admin/ManageStaffPanel.java - ui/admin/ManageCustomersPanel.java - ui/admin/IncomeReportPanel.java | 🎨 Figma Screens to Design - Admin Dashboard (stats overview cards) - Manage Rooms screen (table + add/edit form) - Manage Staff screen (table + add/remove) - Manage Customers screen (read-only table) - Income Report screen (chart or table by month) |

# 👤 Member 3 — Staff Dashboard & Login

Member 3 owns the shared Login screen (used by all 3 roles) and the complete Staff dashboard. The Login screen routes users to the correct dashboard based on their role after authentication.

| Member 3 Staff UI Developer Login Flow · Staff Role · Bookings · Check-in/out |  |
| --- | --- |
| 📋 Tasks & Responsibilities - Build LoginFrame — username/password form with role detection - After login, route to Admin / Staff / Customer dashboard based on role - Build StaffDashboard with summary (pending bookings count, today's check-ins) - Build PendingBookingsPanel — list of PENDING bookings, approve/reject buttons - Add deposit selector (20% or 30%) when approving a booking - Build CheckInOutPanel — confirm check-in and check-out with auto timestamp - Build RoomStatusPanel — mark rooms as Clean / Dirty / Maintenance - Connect to AuthService (login), BookingService (approve), RoomService (status) 🗃️ Java Files to Build - ui/common/LoginFrame.java - ui/common/MainFrame.java - ui/common/SidebarPanel.java - ui/common/HeaderPanel.java - ui/common/DialogHelper.java - ui/staff/StaffDashboard.java - ui/staff/PendingBookingsPanel.java - ui/staff/CheckInOutPanel.java - ui/staff/RoomStatusPanel.java - main/Main.java | 🎨 Figma Screens to Design - Login Screen (username, password, role badge) - Staff Dashboard (summary cards) - Pending Bookings screen (table + approve/reject) - Check-in / Check-out screen (confirm with timestamp) - Room Status screen (grid with status badges) |

# 👤 Member 4 — Customer Dashboard

Member 4 owns the entire customer experience. Customers can browse available rooms, make a booking, pay a deposit via a demo QR code screen, and view their past booking history.

| Member 4 Customer UI Developer Customer Role · Browse · Booking · QR Payment |  |
| --- | --- |
| 📋 Tasks & Responsibilities - Build CustomerDashboard with welcome message and booking status summary - Build BrowseRoomsPanel — show available rooms with type, price, description - Build BookingPanel — date picker for check-in/check-out, room selector, confirm - Build PaymentQRPanel — show demo QR code image, display amount (20% or 30% deposit) - Build BookingHistoryPanel — table of past and current bookings with status badges - Connect to RoomService (availability), BookingService (create), PaymentService - Show booking status (PENDING / APPROVED / CHECKED_IN / CHECKED_OUT / CANCELLED) 🗃️ Java Files to Build - ui/customer/CustomerDashboard.java - ui/customer/BrowseRoomsPanel.java - ui/customer/BookingPanel.java - ui/customer/PaymentQRPanel.java - ui/customer/BookingHistoryPanel.java - util/QRCodeGenerator.java | 🎨 Figma Screens to Design - Customer Dashboard (welcome + booking status) - Browse Rooms screen (room cards with filter) - Booking Form screen (date picker + room + confirm) - QR Code Payment screen (QR image + amount) - Booking History screen (table with status badges) |

# 📌 Shared Rules for the Team

Package naming (follow this exactly)

- hotel.config   — DB connection and initializer

- hotel.model    — Plain Java objects (no logic)

- hotel.dao      — All SQL queries go here

- hotel.service  — Business logic only (no SQL, no Swing)

- hotel.util     — Helper classes

- hotel.ui.admin / hotel.ui.staff / hotel.ui.customer / hotel.ui.common

Coding rules

- Never write SQL in a UI file — always call a DAO or Service

- Never call Swing components from a Service — keep layers separate

- Member 1 must finish DAOs before Members 2/3/4 connect their UI

- Use the exact file and class names from this document

- All dates stored as TEXT in SQLite using format: yyyy-MM-dd HH:mm:ss

- Booking status values: PENDING, APPROVED, CHECKED_IN, CHECKED_OUT, CANCELLED

- Room status values: AVAILABLE, BOOKED, CLEANING, MAINTENANCE

- User roles: ADMIN, STAFF, CUSTOMER  (stored in users table)

Figma design handoff checklist

- Export all colors as HEX codes for Java UI use

- Note exact font sizes used (convert to Java point sizes: pt = px * 0.75)

- Mark which panels are JFrame vs JPanel vs JDialog

- Design mobile-style or desktop-style layout? Decide together as a team

Hotel Management System  ·  Team Division Document  ·  Java Swing + SQLite